Here's a structured implementation plan for the Data Connector Platform:

Implementation Plan: Data Connector Platform

Phase 0 — Project Scaffolding & Infrastructure

- Initialize Git repo and set up folder structure:

- Dockerize everything — write Dockerfile for backend, frontend, and a docker-compose.yml that spins up:

  - Django API container

  - Next.js container

  - PostgreSQL (app DB + connector target)

  - MySQL (connector target)

  - MongoDB (connector target)

  - ClickHouse (connector target)

- Verify — docker compose up boots all services and they can talk to each other.

Phase 1 — Backend Foundation (Django DRF)

- Django project setup — create project, install DRF, configure settings (DB, CORS, auth).

- User model & auth — extend Django user with roles (admin, user). Use DRF token or JWT auth.

- Connection Config model — stores DB connection details:

  - name, db_type (postgres/mysql/mongo/clickhouse), host, port, database, username, password (encrypted), owner (FK to User)

- CRUD API for connections — endpoints to create, list, update, delete connection configs. Scoped by user.

Phase 2 — Connector Abstraction Layer

- Design the abstraction — a base DatabaseConnector class with methods:

  - connect(), test_connection(), fetch_tables(), fetch_data(table, batch_size, offset), disconnect()

- Implement concrete connectors:

  - PostgreSQLConnector (using psycopg2)

  - MySQLConnector (using mysqlclient)

  - MongoDBConnector (using pymongo)

  - ClickHouseConnector (using clickhouse-driver)

- Connector factory — a registry/factory that returns the right connector given db_type. Makes it trivial to add new types later.

- API endpoints:

  - POST /api/connections/{id}/test/ — test connectivity

  - GET /api/connections/{id}/tables/ — list tables/collections

  - GET /api/connections/{id}/data/?table=X&batch_size=100&offset=0 — fetch batch

Phase 3 — Data Submission & Dual Storage

- Submission endpoint — POST /api/submissions/ accepts:

  - connection_id, table, rows (edited data array)

- Validation layer — DRF serializer validates incoming rows (type checks, required fields, basic constraints).

- DB storage — save each submission as a Submission record with related SubmissionRow records (or JSON field).

- File storage:

  - Generate JSON and/or CSV file per submission.

  - Filename includes timestamp + source metadata.

  - Store in a MEDIA_ROOT/submissions/ directory.

  - Save a SubmissionFile model linking file path, format, timestamp, source metadata, and owner.

Phase 4 — Permission & Access Control

- Role-based permissions:

  - Custom DRF permission classes: IsAdmin, IsOwnerOrShared.

  - Admin: full access to all connections, submissions, files.

  - User: access only their own + explicitly shared resources.

- File sharing model — FileShare(file, shared_with_user, shared_by) to enable sharing files between users.

- Scoped querysets — override get_queryset() on all views to enforce access rules.

Phase 5 — Frontend (Next.js)

- Next.js project setup — App Router, install dependencies: AG Grid (or TanStack Table) for the data grid, axios/fetch for API calls.

- Auth pages — Login/Register, store JWT/token, protect routes with middleware.

- Connection Management UI:

  - Form to add/edit connection configs (select DB type, enter host/port/credentials).

  - List of saved connections with test/delete actions.

- Data Extraction View:

  - Select connection → select table → configure batch size → fetch.

  - Display data in an editable grid with:

    - Inline cell editing

    - Row-level update tracking (dirty state)

    - Basic validation (required fields, type checks)

- Submit & Review:

  - Button to submit modified rows to backend.

  - Show success/error feedback.

- File Explorer:

  - List user's submission files (with download).

  - Admin sees all; users see own + shared.

  - Share button for admins/owners.

Phase 6 — Testing

- Backend unit tests:

  - Connector abstraction (mock DB connections)

  - API endpoints (connection CRUD, data fetch, submission)

  - Permissions (admin vs user access)

  - File generation (JSON/CSV correctness)

- Frontend tests:

  - Component tests for the data grid (editing, validation)

  - API integration tests (mocked)

Phase 7 — Documentation & Delivery

- README.md — setup instructions, docker compose up quickstart.

- DESIGN.md — design decisions document covering:

  - Why connector abstraction pattern (Strategy pattern for extensibility)

  - Why AG Grid / TanStack Table (performance, editing support)

  - Why JWT auth (stateless, works well with Next.js)

  - Why dual storage (structured queries + portable files)

  - Why Docker Compose (reproducible multi-service dev environment)

- Record walkthrough video — demo the full flow on local machine.

- Push to GitHub — clean commit history, share link.

Here's a structured implementation plan for the Data Connector Platform:

Implementation Plan: Data Connector Platform

Phase 0 — Project Scaffolding & Infrastructure

- Initialize Git repo and set up folder structure:

- Dockerize everything — write Dockerfile for backend, frontend, and a docker-compose.yml that spins up:

  - Django API container

  - Next.js container

  - PostgreSQL (app DB + connector target)

  - MySQL (connector target)

  - MongoDB (connector target)

  - ClickHouse (connector target)

- Verify — docker compose up boots all services and they can talk to each other.

Phase 1 — Backend Foundation (Django DRF)

- Django project setup — create project, install DRF, configure settings (DB, CORS, auth).

- User model & auth — extend Django user with roles (admin, user). Use DRF token or JWT auth.

- Connection Config model — stores DB connection details:

  - name, db_type (postgres/mysql/mongo/clickhouse), host, port, database, username, password (encrypted), owner (FK to User)

- CRUD API for connections — endpoints to create, list, update, delete connection configs. Scoped by user.

Phase 2 — Connector Abstraction Layer

- Design the abstraction — a base DatabaseConnector class with methods:

  - connect(), test_connection(), fetch_tables(), fetch_data(table, batch_size, offset), disconnect()

- Implement concrete connectors:

  - PostgreSQLConnector (using psycopg2)

  - MySQLConnector (using mysqlclient)

  - MongoDBConnector (using pymongo)

  - ClickHouseConnector (using clickhouse-driver)

- Connector factory — a registry/factory that returns the right connector given db_type. Makes it trivial to add new types later.

- API endpoints:

  - POST /api/connections/{id}/test/ — test connectivity

  - GET /api/connections/{id}/tables/ — list tables/collections

  - GET /api/connections/{id}/data/?table=X&batch_size=100&offset=0 — fetch batch

Phase 3 — Data Submission & Dual Storage

- Submission endpoint — POST /api/submissions/ accepts:

  - connection_id, table, rows (edited data array)

- Validation layer — DRF serializer validates incoming rows (type checks, required fields, basic constraints).

- DB storage — save each submission as a Submission record with related SubmissionRow records (or JSON field).

- File storage:

  - Generate JSON and/or CSV file per submission.

  - Filename includes timestamp + source metadata.

  - Store in a MEDIA_ROOT/submissions/ directory.

  - Save a SubmissionFile model linking file path, format, timestamp, source metadata, and owner.

Phase 4 — Permission & Access Control

- Role-based permissions:

  - Custom DRF permission classes: IsAdmin, IsOwnerOrShared.

  - Admin: full access to all connections, submissions, files.

  - User: access only their own + explicitly shared resources.

- File sharing model — FileShare(file, shared_with_user, shared_by) to enable sharing files between users.

- Scoped querysets — override get_queryset() on all views to enforce access rules.

Phase 5 — Frontend (Next.js)

- Next.js project setup — App Router, install dependencies: AG Grid (or TanStack Table) for the data grid, axios/fetch for API calls.

- Auth pages — Login/Register, store JWT/token, protect routes with middleware.

- Connection Management UI:

  - Form to add/edit connection configs (select DB type, enter host/port/credentials).

  - List of saved connections with test/delete actions.

- Data Extraction View:

  - Select connection → select table → configure batch size → fetch.

  - Display data in an editable grid with:

    - Inline cell editing

    - Row-level update tracking (dirty state)

    - Basic validation (required fields, type checks)

- Submit & Review:

  - Button to submit modified rows to backend.

  - Show success/error feedback.

- File Explorer:

  - List user's submission files (with download).

  - Admin sees all; users see own + shared.

  - Share button for admins/owners.

Phase 6 — Testing

- Backend unit tests:

  - Connector abstraction (mock DB connections)

  - API endpoints (connection CRUD, data fetch, submission)

  - Permissions (admin vs user access)

  - File generation (JSON/CSV correctness)

- Frontend tests:

  - Component tests for the data grid (editing, validation)

  - API integration tests (mocked)

Phase 7 — Documentation & Delivery

- README.md — setup instructions, docker compose up quickstart.

- DESIGN.md — design decisions document covering:

  - Why connector abstraction pattern (Strategy pattern for extensibility)

  - Why AG Grid / TanStack Table (performance, editing support)

  - Why JWT auth (stateless, works well with Next.js)

  - Why dual storage (structured queries + portable files)

  - Why Docker Compose (reproducible multi-service dev environment)

- Record walkthrough video — demo the full flow on local machine.

- Push to GitHub — clean commit history, share link.